# PROJECT CHARTER TEMPLATE

GENERAL PROJECT INFORMATION

| PROJECT NAME |  |  | PROJECT MANAGER | PROJECT SPONSOR |
| --- | --- | --- | --- | --- |
| Airbnb Listing Price Fairness Model (Overpriced vs Underpriced Classifier + Price Recommendation) |  |  |  |  |
| EMAIL |  | PHONE | ORGANIZATIONAL UNIT(S) |  |
|  |  | 000-000-0000 |  |  |
| GREEN BELTS ASSIGNED |  |  | EXPECTED START DATE | EXPECTED COMPLETION DATE |
| BLACK BELTS ASSIGNED |  |  | EXPECTED SAVINGS | ESTIMATED COSTS |

PROJECT OVERVIEW

| PROBLEM OR ISSUE | Airbnb hosts set nightly prices manually (or inconsistently using rules), creating frequent mispricing relative to comparable listings. Overpriced listings reduce booking conversion and marketplace liquidity, while underpriced listings reduce host revenue and can distort neighborhood price expectations. Mispricing is especially common in high-variance markets where price is driven by listing attributes (beds, baths, amenities) and micro-location. |
| --- | --- |
| PURPOSE OF PROJECT | Build a model that predicts a fair market nightly price using listing statistics (rooms, beds, bathrooms, location, amenities, ratings, reviews, minimum nights, etc.) and then classifies each listing as overpriced, underpriced, or fairly priced, generating a recommended price range and clear explanations of the key drivers. |
| BUSINESS CASE | A pricing fairness system improves marketplace performance in three ways: - Increases bookings by identifying overpriced listings and suggesting competitive pricing. - Improves host earnings by flagging underpriced listings and recommending revenue-maximizing adjustments. - Improves guest experience by reducing price “sticker shock” and increasing perceived value consistency across a neighborhood. |
| GOALS / METRICS | Model Performance (Data Science Metrics) - Regression target: nightly price (or log price). - MAE (Mean Absolute Error): ≤ $18–$25 per night (market-dependent). - MAPE (Mean Absolute Percentage Error): ≤ 12–18%. - If classification (over/under/fair): F1-score ≥ 0.75 for “Overpriced” and “Underpriced” classes. Business Metrics (Business Value Metrics) - Reduce share of “significantly overpriced” listings by 10–15% in pilot sample. - Improve booking conversion (or occupancy proxy) for adjusted listings by +2–4%. - Increase revenue for underpriced listings by +3–6% (without decreasing occupancy) |
| EXPECTED DELIVERABLES | ### EXPECTED DELIVERABLES - Cleaned dataset and feature table (listing-level). - Price prediction model (baseline + tuned model). - Mispricing classifier with thresholds (Overpriced / Fair / Underpriced). - “Why this price?” explanation (top features driving recommendation). - Dashboard/summary report: neighborhood pricing heatmap + distribution of mispricing. - Final business memo: rollout plan, guardrails, and expected impact. |

PROJECT SCOPE

| WITHIN SCOPE | - Use listing-level stats to predict fair nightly price: - Beds, bedrooms, bathrooms - Property type / room type (entire place vs private room) - Location: neighborhood + lat/long (or geohash/grid) - Amenities count and key amenities (AC, kitchen, washer, wifi, pool, parking) - Ratings and review count - Host attributes (superhost, response rate/time) if available - Minimum nights, cleaning fee, extra guest fee (if available) - Availability and seasonal indicators (month, weekend) if data allows - Define mispricing via residual: (Actual price − Predicted fair price). - Create thresholds for over/under pricing (ex: ±15%). Produce actionable recommendations (price range + explanation). |
| --- | --- |
| OUTSIDE OF SCOPE | - Real-time event effects (concerts, conferences) unless event data is added later. - Dynamic pricing optimization per day using demand forecasting. - Full experimentation system (A/B test) — only pilot sizing and measurement plan. Fraud detection, review authenticity, or content moderation. |

TENTATIVE SCHEDULE

| KEY MILESTONE | START | FINISH |
| --- | --- | --- |
| Initiation and Planning phase, project kickoff. Defining scope, roles and responsibilities and dataset | 3rd March | 6th March |
| Data Collection phase, dataset acquisition. Revision of the Kaggle dataset we’ve chosen | 9th March | 13th March |
| Data Understanding phase, exploratory data analysis. Assessing missing values, creating statistics and simple visualizations | 16th March | 20th March |
| Data Preparation phase, data cleaning, and feature engineering. Handling outlier values, encoding and scaling | 23rd March | 27th March |
| Modeling phase, model development. Training regression and ML models | 30th March | 3rd April |
| Evaluation phase, modle testing and validation using performance metrics and tuning | 6th April | 10th April |
| Deployment phase. Building of notebook and/or app prototype | 13th April | 17th April |
| Documentation and presentation phase. Final delivery with reports, slides and demos | 20th April | 24th April |

RESOURCES

| PROJECT TEAM | Project manager – responsible for planning, coordination and deadlines. Projected workload: ~15% Data analyst – responsible for visualization, key insights. ~25% Data scientist – responsible for feature engineering, modeling. ~35% ML Engineer – responsible for model optimization and deployment. ~15% Documentation Lead – responsible for reporting, presentation and documentation. ~10% |  |
| --- | --- | --- |
| SUPPORT RESOURCES | Software needs: Python – Anaconda, Google Colab/Jupyter Notebook, Pandas, NumPy, Scikit, Matplotlib for analysis, GitHub for version control, Kaggle for source dataset Data needs: Kaggle dataset / open-source Airbnb data Computing needs: cloud-based computing and visualization (AWS) |  |
| SPECIAL NEEDS | Stable internet access, enough storage to backup, Python environment |  |

COSTS

| COST TYPE | VENDOR / LABOR NAMES |  | RATE | QTY | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| Labour | Data Science Team Senior DS Data Scientist Data Engineer |  | 1,808,000 HUF 1,356,000 HUF 1,469,000 HUF | 2 months | 9,300,000 HUF |
| Development cost | Project management QA, testing |  | 9,300,000 × 0.10 = 930,000 HUF |  | 930,000 HUF |
| Hardware | AWS EC2, S3 storage, RDS, Deployment server |  | €800/month | 2 | ≈ 250,000 HUF total |
| Software | Tableau / Power BI Pro licenses |  | ~4,000 HUF/user/ | 3 x 2 months | 36,000 HUF |
|  |  |  | TOTAL COSTS |  | 10,516,000 HUF |

BENEFITS AND CUSTOMERS

| PROCESS OWNER | Head of Revenue Management |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| KEY STAKEHOLDERS | - Revenue Management Team (daily pricing execution) - Data Science Team (system integration and maintenance) - Executive Management (CEO / COO – strategic oversight) - Finance Department (profitability and ROI monitoring) |  |  |  |  |
| FINAL CUSTOMER | Individual property owners utilizing the company’s short-term rental management services. |  |  |  |  |
| EXPECTED BENEFITS | Financial / Performance Benefits • Improved pricing accuracy through data-driven decision support • Potential increase in portfolio revenue through optimized dynamic pricing • Reduction in revenue leakage caused by underpricing during high-demand periods • Improved revenue performance stability across seasonal demand fluctuations Strategic Benefits • Increased competitiveness against algorithm-driven competitors • Improved property owner satisfaction through more transparent revenue optimization • Scalable pricing infrastructure supporting future portfolio growth • Foundation for future integration of real-time demand signals and automation |  |  |  |  |
| TYPE OF BENEFIT | BASIS OF ESTIMATE |  |  |  | ESTIMATED BENEFIT AMOUNT |
| Revenue optimization through dynamic pricing | 1-2% improvement in total portfolio revenue |  |  |  | 56,160,000,000 HUF * 001 |
|  |  |  | TOTAL BENEFIT |  | 560 000 000 HUF |

RISKS, CONSTRAINTS, AND ASSUMPTIONS

| RISKS | - Data Quality Risk: prices include cleaning fees or not; amenities inconsistent text formatting - Location bias risk: neighbourhood boundaries and micro-location drive price heavily; model may misprice edge areas - Cold-Start risk: new listings with few reviews may be less accurate - Fairness/ trust risk: hosts may resist recommendations; guests may see price shifts - Seasonality/ event risk: model may underpredict during peak weeks if trained on mixed seasons |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CONSTRAINTS | - Limited ability to include real-time demand drivers (events, holidays) unless separately sourced - Public datasets may not include true occupancy/booking conversion; may use proxies like availability - Model must remain interpretable enough for host-facing guidance |  |  |  |  |  |
| ASSUMPTIONS | - “Fair price” can be approximated using comparable listing attributes and location - A +- 15% band is a reasonable initial threshold for over/under pricing (can be calibrated) - Adoption rate of pricing suggestions in a pilot can be 20-30% with a good UX and trust messaging - Availability (calendar open nights) can be used as a rough proxy for demand in public data |  |  |  |  |  |
| PREPARED BY |  | TITLE |  |  |  | DATE |